**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID35651 |
| Project Name | Project - Smart Lender - Applicant Credibility Prediction for Loan Approval |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 3 | High | Amaresh Saddish, Tanooj Cheekati |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 3 | High | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-1 |  | USN-3 | As a user, I can register for the application through Facebook | 1 | Low | Amaresh Saddish, Tanooj Cheekati |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 3 | High | Amaresh Saddish, Tanooj Cheekati |
| Sprint-1 | Dashboard | USN-6 | As a user, I should be able to access the dashboard with everything I am allowed to use. | 2 | Medium | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-1 | Registration | USN-7 | As a user, I can register for the application by entering my email, password, and confirming my password. | 3 | High | Amaresh Saddish, Tanooj Cheekati |
| Sprint-1 |  | USN-8 | As a user, I will receive confirmation email once I have registered for the application | 3 | High | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-1 |  | USN-9 | As a user, I can register for the application through Facebook | 1 | Low | Amaresh Saddish, Tanooj Cheekati |
| Sprint-1 |  | USN-10 | As a user, I can register for the application through Gmail | 2 | Medium | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-1 | Login | USN-11 | As a user, I can log into the application by entering email & password | 3 | High | Amaresh Saddish, Tanooj Cheekati |
| Sprint-1 | Dashboard | USN-12 | As a user, I should be able to access the dashboard with everything I am allowed to use. | 2 | Medium | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-2 | Register | USN-13 | As a loan approval officer, I should be able to register myself as one using unique email and password. | 5 | Medium | Amaresh Saddish, Tanooj Cheekati |
| Sprint-2 | Login | USN-14 | As a loan approval officer I should be able to login myself as one using unique email and password. | 5 | Medium | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-3 | Automated analysis of credit history | USN-15 | As a loan approval officer, I can access the dashboard where I feed application for loan prediction. | 10 | High | Amaresh Saddish, Tanooj Cheekati |
| Sprint-3 |  | USN-16 | As a loan approval officer, I can get a decision followed by some details for the decision when I feed an application for loan prediction. | 15 | High | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-4 | Register | USN-17 | As an admin, I should be able to register myself as one using unique email and password. | 2 | Medium | Amaresh Saddish, Tanooj Cheekati |
| Sprint-4 | Login | USN-18 | As an admin I should be able to login myself as one using unique email and password. | 2 | Medium | K Bhavani Venkata Karthik, Shreyas Karthik Ramesh |
| Sprint-4 | Dashboard | USN-19 | As a admin, I should be able to access the dashboard with everything I am allowed to use. | 2 | Medium | Amaresh Saddish, Tanooj Cheekati |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 28 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 10 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 25 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 6 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile[software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

[**https://www.visual-paradigm.com/scrum/scrum-burndown-chart/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**https://www.atlassian.com/agile/project-management**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**https://www.atlassian.com/agile/tutorials/epics**](https://www.atlassian.com/agile/tutorials/epics)

[**https://www.atlassian.com/agile/tutorials/sprints**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile/project-management/estimation**](https://www.atlassian.com/agile/project-management/estimation)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)